## Slide 1: AAM Study Overview
Matt Coffelt, C.M., ACE-Ops
UAS/AAM Development Manager
October 13, 2022

## Slide 2: AAM Study Summary
Jviation / Woolpert will conduct the study
Project schedule is 6-8 months (accelerated)
Deliverables released as they’re completed
Four primary tasks, each with subtasks and deliverables
  Task 1: Assessment of AAM Activities and Potential In Georgia: NTP+30 days
  Task 2: Inventory State’s Potential AAM Landing Areas and Evaluate Charging Capabilities and Needs: NTP+120
  Task 3: Create a Community Guidebook: NTP+150
  Task 4: Develop a Statewide AAM Action Plan: NTP+180

## Slide 3: Task 1: Assessment of AAM Activities and Potential In Georgia
Scope includes:
Research on AAM, focusing on state DOT activities, regulation, safety, and establishing Georgia as an AAM-leading state
Projection of economic impact for Georgia
AAM Summit and working group creation
CONOPS development

## Slide 4: Task 1: Assessment of AAM Activities and Potential In Georgia
Deliverables:
Research document and economic impact
AAM Summit and working group creation
CONOPS development for four use cases
  Passenger carrying operation in Atlanta Metropolitan Area
  Special event mobility use case
    (i.e., Augusta – Masters)
  Rural commuter service
  Regional Air Mobility (RAM) operation that connects to ATL Airport

## Slide 5: Task 2: Inventory State’s Potential AAM Landing Areas and Evaluate Airport Charging Capabilities and Needs
Scope includes:
Research hydrogen and electric vehicles and infrastructure planning
Inventory the state’s heliport infrastructure
Research existing airports and provide compatibility of adding a vertiport
Liaise with electricity providers to develop a funding level projection of placing an electrical charger landside and airside at all Georgia airports

## Slide 6
Deliverables:
Research report document for electric and hydrogen comparison, charging apparatus
Heliport inventory report and GIS map layers
Report of ten existing airports with the greatest potential for adding a vertiport
Report and spreadsheet of findings from funding level projection study
“Best Practices” report for EV charging revenue generation
Task 2: Inventory State’s Potential AAM Landing Areas and Evaluate Airport Charging Capabilities and Needs

## Slide 7: Task 3: Create A Community Guidebook
Scope includes:
Development of a community guidebook
  Assist local governments in working with AAM developers and operators
    Land use and zoning considerations
    Community engagement and equity
    Site selection
    State reporting requirements
  Includes state minimum requirements for establishing AAM as a part of the transportation system

## Slide 8: Task 3: Create A Community Guidebook
Deliverables:
Community guidebook document – with executive summary
Web resources, including the guidebook, to be posted to the forthcoming GDOT AAM website

## Slide 9: Task 4: Develop A Statewide AAM Action Plan
Scope includes:
Develop the Statewide AAM Action Plan – Report outlining the actions for GDOT to deploy AAM into the state’s transportation system
  Include potential legislative language and priorities
  Recommendations for a state program to inspect vertiports to enforce state safety standards
    Industry and FAA standards for vertiport design
    fire protection
    electrical hazards

## Slide 10: Task 4: Develop A Statewide AAM Action Plan
Deliverables:
Statewide AAM Action Plan
  Includes a five-year blueprint of strategic initiatives for medium to long-term AAM integration

## Slide 11: Thank You
Matt Coffelt, C.M., ACE-Ops
UAS / AAM Development Manager
GDOT Intermodal
mcoffelt@dot.ga.gov
770.316.7935